SPRINT 0: FOUNDATION & SETUP SPRINT

Updated with Expanded Open-Source Databases

Project: AI Skincare Intelligence System
Sprint: Sprint 0 (Foundation & Setup)
Duration: 1–2 weeks
Status: Foundation Phase
Last Updated: November 30, 2025

Executive Summary

Sprint 0 is the mandatory bridge between the Product Backlog and Sprint 1 execution. This sprint prepares the entire technical environment, datasets, tools, architecture, and team workflows so that Sprint 1 can start on Day 1 without blockers.

This document outlines all 9 major workstreams of Sprint 0, acceptance criteria for each, and the final Definition of Done that gates Sprint 1 startup.

Sprint 0 Context & Goals

Why Sprint 0?

Your Product Backlog V5 explicitly requires Sprint 0 as a prerequisite. Without it:

- Team members lack shared tools and conventions

- Infrastructure is undefined or inconsistent

- ML datasets and product databases are not ready

- Architecture decisions create rework later

- Privacy and compliance rules are unclear

Sprint 0 Goals

- Prepare technical environment: GitHub repos, CI/CD, hosting (zero-cost), databases, storage.

- Establish team workflows: Roles, ceremonies, branching, boards.

- Bootstrap AI/ML: Open-source datasets, preprocessing pipelines, training environment.

- Build product data layer: Product and ingredient databases, ingestion scripts.

- Create design foundations: Design system, tokens, wireframes.

- Ensure compliance: Privacy policy, consent, security baseline, audit logging.

- Enable observability: Monitoring, logging, performance tracking.

- Plan Sprint 1: Finalize backlog, assign stories, confirm Definition of Done.

Optimization Principles

- Zero-cost focus: Use free tiers of modern services (Render, Neon, Cloudflare R2, Hugging Face Spaces) that scale as you grow.

- Traceability: Every task maps back to SRS requirements (FR, NFR, DR) and backlog epics.

- Definition of Ready: Outcomes are clear, measurable, and testable before moving to Sprint 1.

Sprint 0 Workstreams

1. Team Formation & Workflow Setup

Purpose: Establish roles, collaboration model, and ceremonies before any coding begins.

Aligned with: Backlog Epic (Team & Org), SRS Section 2.2 (Development Methodology)

Owner / Effort: DevOps Lead or Tech Lead: 1–2 days

Key Tasks

Team Roles:

- Backend Engineer(s): API, database optimization, deployment

- Frontend/Web Developer(s): Web UI, responsive design

- Mobile Developer(s) [Optional for MVP]: iOS/Android if targeting mobile

- ML/AI Engineer(s): Model training, inference, optimization

- QA/Test Engineer(s): Test strategy, automation, quality gates

- DevOps/Infrastructure: CI/CD, monitoring, scaling

GitHub Organization Setup:

- Create organization with clear naming convention

- Create repositories: skincare-backend, skincare-frontend, skincare-ml, skincare-infra

- Configure branch protection rules: main and develop require reviews

GitHub Project & Boards:

- Create Kanban board for Sprint 0 and Sprint 1

- Add labels: Epic, Story, Bug, Spike, SPRINT0, SPRINT1

- Set up issue templates for user stories and bugs

Branching Strategy:

- Main branch (main): Production-ready, protected, requires PR review

- Develop branch (develop): Integration branch, staging test environment

- Feature branches: feature/<ticket-id>-<description>

- Hotfix branches: hotfix/<ticket-id>-<description>

Sprint Ceremonies Schedule:

- Daily standup: 15 minutes, same time daily (e.g., 9:00 AM UTC)

- Sprint planning: 2 hours, start of sprint

- Sprint review: 1 hour, end of sprint

- Retrospective: 1 hour, after review

- Backlog refinement: 1 hour, mid-sprint

Acceptance Criteria

- ✅ All team members have GitHub access and are in the organization

- ✅ All repos created with clear README files and branching rules

- ✅ Project board visible and Sprint 0 and Sprint 1 views configured

- ✅ CONTRIBUTING.md and branching model documented in skincare-infra repo

- ✅ Calendar invites sent for all Sprint 0 ceremonies

2. Zero-Cost Scalable Infrastructure Setup

Purpose: Stand up a minimal but production-ready stack that is free now and easily upgradeable.

Aligned with: Backlog Epic 17 (Infrastructure & DevOps), SRS NFR11 (Performance), NFR13 (Deployment Readiness)

Owner / Effort: DevOps/Backend Lead: 2–3 days

Target Services & Setup

| Layer | Service | Free Tier Offering | Setup Task |
| --- | --- | --- | --- |
| Backend | FastAPI on Render.com | 50 hrs/month free | Deploy skeleton with /health endpoint |
| Database | Neon.tech PostgreSQL | 3 GB free | Create dev and test databases |
| File Storage | Cloudflare R2 | 10 GB free | Create bucket, configure CORS |
| ML Hosting | Hugging Face Spaces | CPU free | Deploy inference prototype |
| CI/CD | GitHub Actions | 2,000 min/month free | Configure test, build, deploy |

Table 1: Target services and free tier offerings for Sprint 0 infrastructure

Key Tasks

Backend (Render):

- Create Render account and connect to GitHub

- Deploy FastAPI skeleton with python-dotenv for environment variables

- Add health check endpoint at /api/health returning {"status": "ok"}

- Enable auto-deploy from develop branch to staging and main to production

- Document Render deployment steps in README

Database (Neon.tech):

- Create Neon account and free Postgres project

- Create skincare_dev and skincare_test databases

- Generate connection string and store securely (GitHub Secrets)

- Document connection setup for local development

File Storage (Cloudflare R2):

- Create Cloudflare account and R2 bucket named skincare-images

- Configure bucket CORS to allow frontend requests

- Generate API token for backend uploads

- Document bucket setup and access patterns

ML Hosting (Hugging Face Spaces):

- Create Hugging Face account and Spaces project

- Upload a simple inference prototype notebook (using transformers or scikit-learn)

- Document how to refresh the model and push new versions

CI/CD (GitHub Actions):

- Create workflow file .github/workflows/test-build-deploy.yml

- Steps: install dependencies → run tests → build Docker image → push to Render

- Add conditional logic: deploy develop to staging, main to production

- Document GitHub Secrets configuration (API keys, database URLs)

Acceptance Criteria

- ✅ Backend health endpoint reachable via public Render URL

- ✅ CI/CD pipeline runs on every PR and main branch commit; status visible in GitHub

- ✅ Sample file upload to R2 and retrieval succeeds

- ✅ Neon database connection string stored in GitHub Secrets

- ✅ Hugging Face Spaces model URL documented and accessible

- ✅ All credentials and setup steps documented in skincare-infra/README.md

3. Architecture & Data Model Definition

Purpose: Define a clear, SRS-aligned architecture and initial database schema to avoid rework later.

Aligned with: SRS Sections 3 (System Overview), FR23–FR27H (Product Intelligence), DR (Data Requirements)

Owner / Effort: Tech Lead / Backend Lead: 2–3 days

Key Tasks

High-Level Architecture Diagram:

- Create diagram showing layers: Client (Web/Mobile) → API Gateway → Backend Services → ML Services → Databases → Storage → Analytics

- Include external services: Google ML Kit, TensorFlow.js (on-device), Sentry (error tracking)

- Document data flow: image upload → preprocessing → ML inference → recommendations → storage

API Structure (OpenAPI Specification):

- Define core endpoints:

  - /api/v1/auth/register, /api/v1/auth/login, /api/v1/auth/logout

  - /api/v1/user/profile, /api/v1/user/settings

  - /api/v1/scans (POST, GET, GET by ID)

  - /api/v1/recommendations, /api/v1/routines

  - /api/v1/products, /api/v1/ingredients

- Create OpenAPI YAML/JSON file for documentation

Database Schema (Neon PostgreSQL):

| Table | Purpose | SRS Mapping |
| --- | --- | --- |
| users | User accounts, auth | FR1–FR3 |
| user_profiles | Skin type, concerns, allergies | FR5–FR7 |
| scans | Image uploads, analysis results | FR8–FR15 |
| digital_twin_state | Longitudinal skin representation | FR16–FR18 |
| products | Skincare product catalog | FR25–FR27 |
| ingredients | INCI ingredients, safety data | FR27A–FR27H |
| my_shelf | User's product collection | FR28 |
| routines | User-created or AI routines | FR29–FR33 |
| environment_history | Environmental factors | FR34–FR37 |
| feedback | User feedback on recommendations | FR38–FR40 |
| audit_logs | Security audit trail | NFR4–NFR6 |

Table 2: Database schema tables and SRS mapping

Acceptance Criteria

- ✅ Architecture diagram created and reviewed by tech lead

- ✅ OpenAPI spec written with at least 10 core endpoints documented

- ✅ Database migration script created in Neon (schema.sql)

- ✅ All tables created and reachable from backend

- ✅ Schema documentation linked from project README

4. Open-Source Dermatology Dataset Integration

Purpose: Bootstrap ML environment so Sprint 1 can immediately start model training with diverse, open datasets.

Aligned with: Backlog Epic 15 (ML & AI Core), SRS DR1–DR2 (Data Requirements), FR8–FR15 (Scan & Analysis), NFR7 (fairness).

Owner / Effort: ML/AI Lead: 2–3 days

Key Tasks

ML Repository Structure:

- Create folder structure in skincare-ml repo:

  - /data (raw, processed subfolders)

  - /notebooks (exploration, training notebooks)

  - /training (training scripts)

  - /models (trained models, checkpoints)

  - /evaluation (metrics, logs, ablation studies)

  - /scripts (data processing, model export)

Datasets to Import (Prioritized):

Must Have (Sprint 0 / Sprint 1):

- HAM10000 – $\sim$10,000 dermoscopic lesion images (binary/multi-class classification baseline). Source: https://www.kaggle.com/datasets/kmader/skin-cancer-mnist-ham10000. License: CC BY-NC-SA 4.0.

- ISIC Archive – 25,000+ dermoscopic images with masks and metadata. Source: https://www.isic-archive.com/. License: CC BY-NC-SA.

Should Have (Sprint 1–2):

- DermNet / DermNet Kaggle – 10,000+ clinical, phone-style images for non-dermoscopic conditions. Source: https://www.dermnetnz.org/images and https://www.kaggle.com/datasets/shubhamgoel27/dermnet. License: Educational use (check per image).

- Diverse Dermatology Images (DDI) – Diverse skin tones for fairness and bias checks. Source: https://ddi-dataset.github.io/. License: Open for research.

Could Have (Phase 2):

- SkinDisNet – Comprehensive clinical dataset with multiple conditions (13k images). Source: https://www.nature.com/articles/s41597-025-03743-w. License: CC BY 4.0.

- eSkinHealth – Neglected tropical skin diseases with multimodal annotations (1.5k images). Source: https://arxiv.org/html/2508.18608v1. License: Open for research.

- SLICE-3D – 400,000 lesion crops for large-scale pretraining. Source: https://www.nature.com/articles/s41597-024-03743-w. License: CC BY 4.0.

License & Attribution Tracking:

- Create DATASET_LICENSES.md listing for each dataset with URL, license type, permitted uses, and attribution requirements

- Add "Data Sources & Attribution" section in main README pointing to DATASET_LICENSES.md

Data Preprocessing Pipeline:

- Support mixed resolutions; standardize to 224×224 where possible

- Maintain dataset ID, source, and Fitzpatrick skin type (where available) for fairness analysis

- Generate train/validation/test splits per dataset and combined splits across datasets

- Implement augmentation (rotation, flip, contrast adjustment) if applicable

Training Environment Setup:

- Create Jupyter notebook on Google Colab or local environment

- Load processed dataset and define baseline model (e.g., MobileNetV2 with transfer learning)

- Train on free GPU if using Colab

- Log metrics: accuracy, precision, recall, F1-score

- Save trained model checkpoint and document export to Hugging Face Spaces or app-compatible format

Acceptance Criteria

- ✅ Raw datasets (HAM10000, ISIC) downloaded and stored with license verification; DermNet and DDI listed as next candidates in DATASET_LICENSES.md

- ✅ Preprocessing script runs on at least HAM10000 + ISIC and supports dataset ID/source fields

- ✅ One baseline model training run completes and logs metrics; fairness slice metrics planned (by dataset / skin type where available)

- ✅ Training notebook accessible and documented in /notebooks

- ✅ DATASET_LICENSES.md and /data/README.md completed

- ✅ Curated dataset collection (Awesome Skin Datasets GitHub) reviewed for Phase 2 candidates

5. Product & Ingredient Database Integration

Purpose: Bootstrap the Product Intelligence Engine with open product, ingredient, safety, and regulatory data.

Aligned with: SRS FR25–FR27H (Product Intelligence Engine), FR28 (My Shelf), FR44–FR46 (Safety & Compliance), Backlog Epic 13.

Owner / Effort: Backend/Data Lead: 1–2 days

Key Tasks

Data Source Connection (Prioritized):

Must Have (Sprint 0 / Sprint 1):

- Open Beauty Facts – primary open product catalog (50,000+ products, ingredients, allergens, barcodes). Source: https://openbeautyfacts.org/. License: CC BY-SA 4.0. Access: Bulk downloads, Kaggle mirror, REST API.

- EU CosIng – EU cosmetic ingredient database (26,000+ standardized INCI names, functions, regulatory status). Source: https://ec.europa.eu/growth/tools-databases/cosing/. License: Public database (free for non-commercial).

Should Have (Sprint 1–2):

- Kaggle Cosmetics Datasets – Sephora products with full INCI, prices, ratings (1,000–5,000+ products). Source: https://www.kaggle.com/datasets/kingabzpro/cosmetics-datasets and https://www.kaggle.com/datasets/nadyinky/sephora-products-and-ratings. License: CC0 or CC BY-SA.

- California Chemicals in Cosmetics (CSCP) – Hazard flags and chemical–product pairs (10,000+ pairs). Source: https://data.ca.gov/dataset/chemicals-in-cosmetics. License: Public government data (public domain).

Could Have (Phase 2):

- EWG SKINDeep – Ingredient and product hazard scoring (70,000+ products). Source: https://www.ewg.org/skindeep/. License: Check Terms (data reuse may be restricted).

- INCIDecoder – Reference database for ingredient functions and safety profiles. Source: https://incidecoder.com/. License: Limited reuse; use as reference for enrichment.

- COSMILE Europe – EU-focused regulatory status and ingredient approvals. Source: https://cosmileeurope.eu/. License: Check Terms.

Ingredient Normalizer & Enrichment:

- Normalize INCI names across sources (e.g., "Aqua/Water/Eau" → standardized entry)

- Map each ingredient to CosIng INCI entry, pulling functions (emollient, preservative, UV filter, etc.) and regulatory status

- Join with CSCP to flag hazardous chemicals and hazard type (carcinogen, reproductive toxin, etc.)

- Optionally enrich with EWG / INCIDecoder (reference-only if reuse is restricted)

Database Ingestion Script:

- Implement multi-source ingestion with data_source field (openbeautyfacts, kaggle_sephora, cscp, etc.)

- Deduplicate products by barcode/EAN where possible; deduplicate ingredients by normalized INCI

- Populate three main tables: products, ingredients, product_ingredients, including hazard flags and functions

- Log per-run stats (new rows, updated rows, duplicates merged, errors) for reproducibility

Testing & Verification:

- Validate that sample products resolve to full ingredient lists with functions and hazard info

- Run example queries: "all comedogenic ingredients in this product," "all products containing banned EU ingredient," "all products safe for pregnancy (no high-hazard flags)"

- Document any data quality issues and manual review process

Acceptance Criteria

- ✅ Open Beauty Facts dump imported into products and product_ingredients; CosIng export used to normalize INCI and add functions/regulatory status

- ✅ California CSCP data ingested and linked to ingredients for hazard flags (where CAS/INCI matches)

- ✅ At least one Kaggle cosmetics dataset ingested to enrich product set and pricing/ratings

- ✅ Ingredient normalizer module handles common variants and logs unresolved names for manual review

- ✅ Documentation in /data/products/README.md describes all sources, fields, and refresh process

6. Design System & UX Foundations

Purpose: Create a minimal design system and key wireframes for consistent Sprint 1 UI development.

Aligned with: SRS NFR8–NFR18 (UI/UX Requirements), Backlog Epic 18

Owner / Effort: Design Lead / Frontend Lead: 2–3 days

Key Tasks

Design Tokens:

- Colors: Primary, secondary, accent, neutral (white, grays, black)

- Typography: Font families, sizes (12px–24px), weights (regular, medium, bold)

- Spacing: Base unit (8px) and scale (8px, 16px, 24px, 32px, 48px)

- Border Radius: 4px, 8px, 16px

- Shadows: Subtle (cards), medium (modals)

- State colors: Success (green), warning (yellow), error (red), info (blue)

Core Components:

- Design UI components: Button, Input field, Card, Alert/Toast, Modal, Navigation, Progress indicator

Figma Design System:

- Create Figma file with design tokens, component library, accessibility checklist

- Link to frontend repository for CSS/component code

Key UX Wireframes:

- Onboarding flow: Welcome → Email/Password → Skin Profile

- Face Scan flow: Camera permission → Capture → Result

- Result screen: Condition summary, recommendations, next steps

- My Shelf: Product inventory, photos, ratings

- Routine Builder: Select type → AI suggestions → Confirm

- Progress Dashboard: Skin trends, routine adherence, insights

- Settings: Privacy controls, data deletion, notifications

Acceptance Criteria

- ✅ Design tokens document (or Figma file) created and shared

- ✅ 5–7 core components designed and documented

- ✅ Key wireframes for onboarding, scan, result, routine, dashboard approved

- ✅ Accessibility checklist completed (color contrast, keyboard nav)

- ✅ Frontend starter code (CSS, React/Vue components) skeleton created

- ✅ Design system linked from main README

7. Security, Privacy & Compliance Setup

Purpose: Ensure privacy and trust foundations are in place before real users are onboarded.

Aligned with: SRS FR44–FR46 (Privacy), NFR4–NFR6 (Security), Section 5 (Compliance)

Owner / Effort: Product Lead + Backend Lead (+ Legal Reviewer): 1–2 days

Key Tasks

Legal Documents:

- Draft Privacy Policy including data collection, usage, retention, user rights, GDPR/CCPA compliance, non-diagnostic disclaimer

- Draft Terms of Service including acceptable use, liability limitations, non-medical disclaimer, user responsibilities

Consent & Preference System:

- Create database table user_consent to track image storage, ML data usage, marketing communications, regional preferences

- Implement first-run onboarding screen with consent options

- Add Settings screen to update preferences anytime

Security Baseline:

- Implement request validation (input sanitization)

- Add rate limiting to API endpoints (100 req/min per IP)

- Set secure headers (CSP, HSTS, X-Frame-Options)

- Document security requirements in SECURITY.md

Audit Logging:

- Create audit_logs table with fields: user_id, action, timestamp, IP, result

- Log key events: login, password change, consent change, data export, deletion

- Document audit log retention policy (90 days)

Acceptance Criteria

- ✅ Privacy Policy and Terms drafted and reviewed by legal team

- ✅ Consent system implemented and tested in frontend

- ✅ Consent records stored in database

- ✅ Security baseline configured (validation, rate limiting, headers)

- ✅ Audit logging table created and sample logs verified

- ✅ Privacy Policy, Terms, and Security Policy stored in repo and linked from app

8. Monitoring, Logging & Analytics Setup

Purpose: Have observability in place before traffic starts so problems can be caught early.

Aligned with: SRS NFR11 (Performance), NFR13 (Deployment Readiness), Backlog Epic 17

Owner / Effort: DevOps Lead: 1 day

Key Tasks

Error Tracking (Sentry):

- Create Sentry account (free tier for dev/staging)

- Add Sentry SDK to backend (FastAPI middleware)

- Configure frontend error tracking (optional)

- Test error reporting with sample exception

- Set up alert rules (notify on 5+ errors in 5 minutes)

API Logging:

- Implement structured logging in FastAPI with Request ID, method, path, response code, latency, error details, user ID

- Log to file and stdout (for container logs)

- Document log format and retention policy

Performance Metrics Logging:

- Create metrics for: Scan latency, ML inference time, app startup time, routine builder response, database query time (> 1 second)

- Log metrics to stdout or Sentry

Dashboard Setup (Optional):

- Use Sentry dashboard to view errors and performance trends

- Create basic spreadsheet or Grafana dashboard

Acceptance Criteria

- ✅ Sentry SDK installed and errors from test environment visible in Sentry

- ✅ Structured logs from API visible in container logs

- ✅ Performance metrics (scan latency, inference time) logged and retrievable

- ✅ Alert rule configured and tested

- ✅ Monitoring setup documented in skincare-infra/MONITORING.md

9. Sprint 1 Planning & Finalization

Purpose: Turn Sprint 0 foundations into a concrete Sprint 1 with clear, buildable user stories.

Aligned with: Backlog Sprint 1 scope, Product Backlog V5

Owner / Effort: Product Lead + Tech Lead: 1 day (planning meeting)

Key Tasks

Story Selection & Prioritization:

- Review Product Backlog V5 and select top 15–20 stories for Sprint 1

- Recommended Sprint 1 scope:

  - Epic 1: User Accounts & Onboarding (registration, login, password reset, skin profile)

  - Epic 2: Infrastructure (health checks, DB schema, CI/CD testing)

  - Epic 3: ML Pipeline (dataset loading, model training, versioning)

  - Epic 4: Design System (tokens implementation, component library)

  - Spike Stories: Image upload to R2, facial detection evaluation

Story Point Estimation:

- Use Planning Poker or simple scale (1, 2, 3, 5, 8 points)

- Assign based on complexity, effort, unknowns

- Target Sprint 1 velocity: 40–60 points

Owner Assignment:

- Assign each story to team member or pair

- Ensure backend, frontend, ML, QA representation

- Flag dependencies (Auth depends on DB schema)

Definition of Done (DoD):

- Code written and peer-reviewed (1+ approval)

- Unit tests passing (>80% coverage for critical paths)

- Integration tests passing (if applicable)

- Documentation updated (README, API docs, comments)

- Deployed to staging and verified

- No critical Sentry errors

- Acceptance criteria met and verified by QA/PO

Sprint 1 Board Setup:

- Create Sprint 1 view on GitHub Project board

- Move selected stories into "Sprint 1 Backlog"

- Label each story with Epic, Priority, Owner

- Set due date (end of Sprint 1)

Acceptance Criteria

- ✅ 15–20 stories selected and estimated

- ✅ Each story has clear acceptance criteria (from backlog)

- ✅ All stories assigned to owners

- ✅ Definition of Done documented and agreed

- ✅ Sprint 1 board created and visible

- ✅ Sprint 1 kickoff meeting scheduled

- ✅ No blockers or missing dependencies identified

Sprint 0 Completion Criteria

Sprint 0 is COMPLETE when all of the following are verified:

Team & Workflow

- ✅ GitHub organization and all repos created

- ✅ All team members have access and understand branching strategy

- ✅ Sprint ceremonies scheduled and calendar invites sent

Infrastructure

- ✅ Render backend deployed with health endpoint reachable

- ✅ CI/CD pipeline running and deployments working

- ✅ Neon PostgreSQL created with dev and test databases

- ✅ Cloudflare R2 bucket created and file operations tested

- ✅ GitHub Secrets configured with all API keys and credentials

Architecture & Database

- ✅ Architecture diagram created and approved

- ✅ OpenAPI specification completed for core endpoints

- ✅ Database schema deployed to Neon with all 11 core tables

ML & Data

- ✅ ML repository folder structure created

- ✅ HAM10000 and ISIC datasets downloaded and license verified

- ✅ Preprocessing pipeline runs successfully

- ✅ One baseline model training completed with logged metrics

- ✅ Product and ingredient databases (Open Beauty Facts + CosIng) imported to Neon

- ✅ DATASET_LICENSES.md completed with all open-source sources documented

Design & UX

- ✅ Design tokens document or Figma file created

- ✅ 5–7 core UI components designed

- ✅ Key wireframes approved (onboarding, scan, result, routine, dashboard)

- ✅ Frontend component skeleton code started

Security & Compliance

- ✅ Privacy Policy and Terms of Service drafted

- ✅ Consent system implemented and tested

- ✅ Security baseline configured (validation, rate limiting, headers)

- ✅ Audit logging table created

Monitoring & Observability

- ✅ Sentry integrated and error reporting tested

- ✅ API logging implemented and visible

- ✅ Performance metrics logging configured

Sprint 1 Readiness

- ✅ Sprint 1 stories selected, estimated, and assigned

- ✅ Definition of Done documented and agreed

- ✅ Sprint 1 board created and kickoff meeting scheduled

- ✅ No blockers identified — team is ready to start Sprint 1

Risk Mitigation & Escalation

Common Sprint 0 Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Free tier services hit limits | Blocked deployment | Monitor usage; have upgrade plan |
| Team unfamiliar with tools | Productivity loss | Run onboarding; create guides |
| Data quality issues (datasets) | Model training delays | Start small; plan data cleaning |
| Scope creep | Schedule slip | Enforce "Sprint 0 focus" strictly |

Table 3: Common Sprint 0 risks and mitigation strategies

Escalation

If any workstream is 2+ days behind schedule, escalate immediately to project lead for:

- Scope reduction (defer non-critical tasks to Sprint 1)

- Resource reallocation (add team member if available)

- Timeline extension (push Sprint 0 end by 1 week if needed)

Sprint 0 Success Metrics

Velocity & Schedule

- Target: Complete all 9 workstreams within 1–2 weeks

- Measure: Checklist completion % per workstream

Quality

- Target: Zero critical blockers for Sprint 1 startup

- Measure: Sprint 0 DoD criteria = 100% verified

Team Engagement

- Target: All team members actively contributing

- Measure: GitHub commit history, standup attendance

Next Steps: Sprint 1 Kickoff

Once Sprint 0 completion criteria are verified:

- Day 1 of Sprint 1: Kickoff meeting — review Sprint scope, answer questions

- Daily standups: Start immediately with 15-minute sync

- First PR: By end of Day 2 (Auth registration or DB schema)

- Mid-sprint: First CI/CD deployment to staging environment

- Sprint Review: Demonstrate working feature (e.g., login + dashboard)

- Retrospective: Discuss wins, blockers, improvements for Sprint 2

Appendix: Useful Resources

Infrastructure & DevOps

- Render documentation: https://render.com/docs

- Neon PostgreSQL: https://neon.tech/docs

- Cloudflare R2: https://developers.cloudflare.com/r2/

- GitHub Actions: https://docs.github.com/en/actions

- FastAPI: https://fastapi.tiangolo.com/

ML & Data Science

- Hugging Face Datasets: https://huggingface.co/datasets

- HAM10000 Dataset: https://www.kaggle.com/datasets/kmader/skin-cancer-mnist-ham10000

- ISIC Archive: https://www.isic-archive.com/

- DermNet: https://www.dermnetnz.org/

- Awesome Skin Image Analysis Datasets: https://github.com/sfu-mial/awesome-skin-image-analysis-datasets

Skincare Product & Ingredient Databases

- Open Beauty Facts: https://openbeautyfacts.org/

- EU CosIng: https://ec.europa.eu/growth/tools-databases/cosing/

- California Chemicals in Cosmetics: https://data.ca.gov/dataset/chemicals-in-cosmetics

- EWG SKINDeep: https://www.ewg.org/skindeep/

- INCIDecoder: https://incidecoder.com/

Design & UX

- Figma Design Systems: https://www.figma.com/best-practices/design-systems/

- Material Design 3: https://m3.material.io/

- Accessibility (WCAG): https://www.w3.org/WAI/WCAG21/quickref/

Security & Compliance

- OWASP Top 10: https://owasp.org/www-project-top-ten/

- GDPR Compliance: https://gdpr.eu/

- Sentry Documentation: https://docs.sentry.io/

Document Metadata

Document ID: SPRINT0-FOUNDATION-SETUP-V1
Version: 1.0 (DOCX Edition)
Last Updated: November 30, 2025
Author: AI Skincare Intelligence System Project Team
Status: Ready for Execution

Change Log

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Nov 30, 2025 | Complete Word document (DOCX) version with professional formatting, tables, and LaTeX environments for optimal readability |

End of Sprint 0 Foundation & Setup Document (Version 1.0 DOCX Edition)