SPRINT 1: CORE MVP DEVELOPMENT

AI Skincare Intelligence System — First Feature Slice

Project: AI Skincare Intelligence System
Sprint: Sprint 1 (Core MVP Development)
Duration: 2 weeks (10 business days)
Status: Development Phase
Last Updated: December 1, 2025

Executive Summary

Sprint 1 is the first development sprint following the completion of Sprint 0 foundations. This sprint delivers a minimum viable product (MVP) slice: a functional prototype where users can register, log in, capture face images, upload them to the backend, receive simulated ML analysis results, and view those results in a clean UI.

By the end of Sprint 1, the AI Skincare Intelligence System will have a working, demonstrable prototype that validates the core user journey: registration → skin profile onboarding → scan capture → ML analysis → result display → data persistence.

Sprint 1 Context & Strategic Goals

Why Sprint 1?

Sprint 0 has completed all foundational work:

- Technical environment is live (Render, Neon, Cloudflare R2, GitHub Actions)

- Team workflows and ceremonies established

- Database schema and API architecture defined

- Design system and wireframes approved

- ML datasets bootstrapped and ready for training

Sprint 1 builds the first real features on top of these foundations.

Sprint 1 Goals (Primary)

- Deliver User Accounts — Secure registration, login, password reset, JWT token management

- Implement Scan Flow — Camera UI, face alignment helper, image capture/upload to R2

- Create ML Stub API — Backend returns simulated skin analysis scores (redness, acne, pigmentation, dehydration, sensitivity, confidence)

- Store & Retrieve Data — User and scan metadata persisted in Neon PostgreSQL with proper indexing

- Build Core UI — Navigation, result display, responsive design using design tokens

- Ensure Quality — Unit tests (>80% critical path), integration tests, staged deployment, zero critical Sentry errors

Optimization Principles

- Time-box to 2 weeks — Fixed sprint duration forces prioritization and delivery discipline

- Stub-first approach — Use simulated ML results so frontend and backend develop in parallel; stub designed to swap with real model in Sprint 2 without UI changes

- Definition of Done enforcement — Every feature must pass code review, peer-reviewed tests, staging deployment, and QA sign-off

- JWT Security First — Implement secure token-based auth (bcrypt hashing, httpOnly cookies, token blacklist) from Sprint 1 to avoid rework

- Daily standups — Catch blockers early; maintain team alignment

- Zero critical blockers gate — Sprint 1 closes only when all stories meet DoD and all acceptance criteria verified

Sprint 1 Scope: 15 User Stories Across 5 Epics

EPIC 1: User Accounts & Authentication (5 Stories)

Story 1.1: User Registration (Secure Email Signup)

As a new user,
I want to create an account with email and password,
So that I can securely access my personalized skincare insights.

Acceptance Criteria:

- ✅ Frontend: Registration form with email, password, confirm password, terms checkbox

- ✅ Frontend: Real-time password validation (min 8 chars, 1 uppercase, 1 number, 1 special char; show strength meter)

- ✅ Frontend: Email format validation (RFC 5322) and duplicate email check via backend

- ✅ Backend: POST /api/v1/auth/register validates input; returns user_id + JWT token (24hr expiry)

- ✅ Backend: Hash password using bcrypt with salt rounds ≥12; never store plaintext

- ✅ Backend: Return 201 (created), 400 (bad request), 409 (conflict for duplicate)

- ✅ Backend: Log registration event in audit_logs (user_id, action, timestamp, status, IP)

- ✅ Database: Insert into users table (id, email, hashed_password, created_at, updated_at)

- ✅ Frontend: Store JWT in httpOnly cookie; auto-login, redirect to onboarding

- ✅ Error handling: User-friendly messages; never reveal security details

- ✅ Security: HTTPS-only; validate CSRF token

Story Points: 5 | Owner: Backend + Frontend (pair)

Story 1.2: User Login (Secure Session Management)

As a registered user,
I want to log in with email and password,
So that I can securely access my scans and recommendations.

Acceptance Criteria:

- ✅ Frontend: Login form with email, password, optional "Remember me"

- ✅ Backend: POST /api/v1/auth/login validates credentials against bcrypt hash

- ✅ Backend: Rate limiting — max 5 failed attempts per IP per 15 min

- ✅ Backend: On success, issue access JWT (24hr) and refresh token (7 days)

- ✅ Frontend: Store JWT in httpOnly, secure, SameSite cookie

- ✅ Frontend: Attach JWT to all API requests via Authorization header

- ✅ Backend: Log login events (success/failure, timestamp, IP) in audit_logs

- ✅ Error handling: Generic "Invalid email or password" (prevent user enumeration)

- ✅ Tests: Successful login, wrong password, non-existent user, rate limiting, token refresh, expiry

Story Points: 3 | Owner: Backend + Frontend | Depends on: Story 1.1

Story 1.3: Password Reset

As a user who forgot their password,
I want to reset my password via email link,
So that I can regain access.

Acceptance Criteria:

- ✅ Frontend: Forgot password screen with email input

- ✅ Backend: POST /api/v1/auth/forgot-password generates time-limited reset token (15 min)

- ✅ Backend: Send reset link via email: https://app.skintelica.com/reset-password?token=<token>

- ✅ Frontend: Reset password form validates new password (same rules as registration)

- ✅ Backend: POST /api/v1/auth/reset-password validates token expiry, hashes new password

- ✅ Backend: Invalidate token after use; log reset in audit_logs

- ✅ Error handling: Expired token, invalid token, password mismatch

Story Points: 5 | Owner: Backend + Frontend | Depends on: Story 1.1, email service

Story 1.4: Secure Token Management & Logout

As a logged-in user,
I want to have my session securely managed and log out,
So that my account is protected.

Acceptance Criteria:

- ✅ Backend: JWT tokens include expiry (24 hours for access token)

- ✅ Backend: JWT middleware verifies token on protected routes; return 401 if invalid/expired

- ✅ Backend: Optional refresh token mechanism for session extension

- ✅ Frontend: POST /api/v1/auth/logout clears JWT from client

- ✅ Backend: On logout, add JWT to blacklist (Redis or in-memory) to prevent reuse

- ✅ Frontend: Logout button in settings; clears token, redirects to login

- ✅ Backend: Log logout in audit_logs

- ✅ Tests: Verify token expiry, refresh flow, logout invalidation

Story Points: 3 | Owner: Backend | Depends on: Story 1.1

Story 1.5: Skin Profile Onboarding

As a newly registered user,
I want to provide my skin type, concerns, and allergies,
So that the AI personalizes recommendations.

Acceptance Criteria:

- ✅ Frontend: Multi-step onboarding form after registration

  - Step 1: Skin type (dry, oily, combination, sensitive, normal) — radio buttons

  - Step 2: Main concerns (acne, sensitivity, aging, dullness, dark spots) — checkboxes

  - Step 3: Known allergies/ingredient sensitivities — text input

- ✅ Frontend: Progress indicator (1/3, 2/3, 3/3); "Next" enables only when complete

- ✅ Backend: POST /api/v1/user/profile accepts skin_type, concerns (array), allergies (array)

- ✅ Database: Insert/update user_profiles with user_id, skin_type, concerns (JSON), allergies (JSON)

- ✅ Frontend: On completion, redirect to dashboard

- ✅ Frontend: Allow editing profile from settings

- ✅ Tests: Verify profile creation, update, retrieval

Story Points: 5 | Owner: Frontend + Backend

EPIC 2: Scan Capture & Upload (3 Stories)

Story 2.1: Camera Permission & Face Alignment UI

As a user,
I want to grant camera access and see face alignment guide,
So that I capture a clear, centered image.

Acceptance Criteria:

- ✅ Frontend: Camera permission request modal (iOS/Android/Web standard)

- ✅ Frontend: Display "Grant camera access" flow with rationale

- ✅ Frontend: Live camera feed with overlay face alignment guide (oval frame)

- ✅ Frontend: Visual feedback: "Move closer," "Move away," "Center face," "Look straight"

- ✅ Frontend: Use ml5.js or tracking.js for lightweight client-side face detection

- ✅ Frontend: Capture button enabled only when face centered and well-positioned

- ✅ Frontend: Preview of captured frame before upload

- ✅ Error handling: Camera permission denied, unavailable, face not detected

Story Points: 5 | Owner: Frontend

Story 2.2: Image Capture & Upload to R2

As a user,
I want to capture or upload a face image,
So that backend can analyze my skin.

Acceptance Criteria:

- ✅ Frontend: Capture button saves frame as JPG (max 2MB)

- ✅ Frontend: Upload fallback: "Upload from gallery" for users without camera

- ✅ Frontend: Upload progress indicator (% complete)

- ✅ Frontend: Image preview with "confirm" and "retake" buttons

- ✅ Backend: POST /api/v1/scans accepts multipart form data (image + user_id)

- ✅ Backend: Validate image — JPG/PNG, <5MB, dimensions ≥256x256

- ✅ Backend: Upload to R2 bucket: scans/<user_id>/<timestamp>_<uuid>.jpg

- ✅ Database: Insert into scans table (user_id, r2_url, upload_timestamp, analysis_status)

- ✅ Backend: Return scan_id + upload confirmation

- ✅ Error handling: Invalid file type, file too large, R2 failure, DB error

Story Points: 5 | Owner: Backend + Frontend | Depends on: Story 2.1, Cloudflare R2

Story 2.3: ML Analysis Stub (Simulated Results)

As a backend developer,
I want to return simulated ML analysis scores,
So that frontend develops without waiting for real model.

Acceptance Criteria:

- ✅ Backend: After scan upload, return simulated analysis immediately

- ✅ Backend: Simulated scores for: redness (0–10), acne (0–10), pigmentation (0–10), dehydration (0–10), sensitivity (0–10), confidence (0–1)

- ✅ Backend: Optionally vary results based on user profile (higher acne if user selected "acne" concern)

- ✅ Backend: POST /api/v1/scans/<scan_id>/analyze triggers stub analysis

- ✅ Backend: Update scans table with analysis_results (JSON), status (completed), analyzed_at

- ✅ Backend: Include severity_level (low, medium, high) for UI interpretation

- ✅ Frontend: Poll endpoint or receive notification when analysis completes

- ✅ Documentation: Clearly mark stub as temporary; plan for model replacement in Sprint 2

Story Points: 3 | Owner: Backend | Depends on: Story 2.2

EPIC 3: Result Display & Navigation (3 Stories)

Story 3.1: Result Screen UI

As a user,
I want to see skin analysis results in clear visual format,
So that I understand key findings.

Acceptance Criteria:

- ✅ Frontend: Display analysis date and time

- ✅ Frontend: Show each concern with:

  - Concern name + numerical score (0–10)

  - Visual bar chart/gauge (color-coded: green=low, yellow=medium, red=high)

  - Severity label (minimal, moderate, high)

- ✅ Frontend: Overall confidence score displayed prominently

- ✅ Frontend: "Recommended Products" placeholder section (Sprint 2)

- ✅ Frontend: "Save to My Results" button; "Take Another Scan" button

- ✅ Frontend: Responsive design (mobile-first); accessible color contrast

- ✅ Frontend: Optional animation/transition when results load

- ✅ Tests: All results display, buttons navigate, responsive on mobile/tablet/desktop

Story Points: 5 | Owner: Frontend | Depends on: Story 2.3

Story 3.2: Dashboard & Scan History

As a logged-in user,
I want to see dashboard with scan history and trends,
So that I track skin over time.

Acceptance Criteria:

- ✅ Frontend: Dashboard displays:

  - Welcome message with user name

  - "Last Scan" card (date, time, thumbnail, quick stats)

  - "Scan History" list (latest 10 scans with thumbnails)

  - "Quick Actions" (New Scan, View Routine, Settings)

- ✅ Frontend: Click scan → navigate to result screen for that scan

- ✅ Frontend: Empty state message if no scans

- ✅ Backend: GET /api/v1/user/<user_id>/scans returns paginated list (limit 10)

- ✅ Backend: Include scan_id, upload_timestamp, thumbnail_url, analysis_results (summary)

- ✅ Database: Query scans table efficiently (indexed on user_id, created_at DESC)

- ✅ Frontend: Responsive grid layout for history

- ✅ Tests: Dashboard renders, history paginates, navigation works

Story Points: 5 | Owner: Frontend + Backend | Depends on: Story 3.1

Story 3.3: Navigation & Layout System

As a user,
I want to navigate between dashboard, scans, profile, settings,
So that app feels intuitive.

Acceptance Criteria:

- ✅ Frontend: Bottom navigation (mobile) or sidebar (desktop) with 4 tabs:

  - Home (dashboard)

  - Scans (scan page + history)

  - Profile (edit skin profile, allergies)

  - Settings (logout, privacy, account)

- ✅ Frontend: Navigation bar persistent across screens

- ✅ Frontend: Current tab highlighted; smooth transitions

- ✅ Frontend: Header shows page title and optional back button

- ✅ Frontend: Responsive (bottom nav mobile, sidebar desktop)

- ✅ Frontend: Accessible — keyboard navigation, tab order, screen reader support

- ✅ Tests: All navigation links work, active states update, responsive layout

Story Points: 3 | Owner: Frontend

EPIC 4: Infrastructure & Deployment (2 Stories)

Story 4.1: API Endpoints & Database Integration

As a backend developer,
I want to ensure all API endpoints integrate with Neon database,
So that user data persists correctly.

Acceptance Criteria:

- ✅ Backend: Implement all OpenAPI spec endpoints:

  - POST /api/v1/auth/register, login, forgot-password, reset-password, logout

  - GET/POST /api/v1/user/profile

  - POST /api/v1/scans (upload), GET /api/v1/scans/<scan_id>, POST /api/v1/scans/<scan_id>/analyze

  - GET /api/v1/user/<user_id>/scans (history)

- ✅ Backend: Database connection string from environment variables (GitHub Secrets)

- ✅ Backend: Connection pooling configured (SQLAlchemy ≥20 pool size)

- ✅ Backend: All CRUD operations tested locally and staging

- ✅ Backend: Consistent JSON response format with error messages

- ✅ Database: Migration script runs on deployment; schema up-to-date

- ✅ Tests: Integration tests verify each endpoint with real/test DB

- ✅ Error handling: DB connection errors, timeouts, constraint violations

Story Points: 5 | Owner: Backend | Depends on: All feature stories

Story 4.2: CI/CD Deployment Pipeline (Staging & Production)

As a DevOps lead,
I want to automate testing, building, and deployment,
So that releases are consistent and low-risk.

Acceptance Criteria:

- ✅ CI/CD: GitHub Actions workflow (.github/workflows/test-build-deploy.yml)

- ✅ CI: On every PR and push to develop or main:

  - Run unit tests (pytest for backend, Jest/Vitest for frontend)

  - Run linting (black, eslint)

  - Generate coverage reports

  - Build Docker image if applicable

- ✅ CD: Merge to develop → auto-deploy to staging (Render)

- ✅ CD: Merge to main → auto-deploy to production (Render)

- ✅ Backend: Environment-specific configs via .env files in GitHub Secrets

- ✅ Backend: Database migrations run automatically on deploy

- ✅ Frontend: Optimized production bundle; cache-bust assets

- ✅ Monitoring: Sentry errors visible immediately post-deploy

- ✅ Documentation: Deployment guide in skincare-infra/DEPLOYMENT.md

Story Points: 5 | Owner: DevOps + Backend | Depends on: Story 4.1

EPIC 5: Quality Assurance & Testing (2 Stories)

Story 5.1: Unit & Integration Tests

As a QA engineer,
I want to ensure critical paths have automated test coverage,
So that bugs are caught early.

Acceptance Criteria:

- ✅ Backend: Unit tests for all auth functions (hash, verify, token generation)

- ✅ Backend: Integration tests for API endpoints (register, login, upload, retrieval)

- ✅ Backend: Database tests (CRUD on users, scans, profiles)

- ✅ Backend: Test coverage ≥80% on critical paths

- ✅ Frontend: Unit tests for key components (registration form, scan capture, results)

- ✅ Frontend: Test coverage ≥60% on UI components

- ✅ Backend: pytest framework with fixtures for test DB setup/teardown

- ✅ Frontend: Jest or Vitest; mock API calls using MSW (Mock Service Worker)

- ✅ Tests: All pass before merge to develop

- ✅ Coverage reports generated and reviewed

Story Points: 5 | Owner: QA + Backend + Frontend

Story 5.2: Manual QA & Acceptance Testing

As a product owner,
I want to verify all stories meet acceptance criteria,
So that sprint delivers quality.

Acceptance Criteria:

- ✅ QA: Create test plan covering all 15 user stories

- ✅ QA: Manual test cases for:

  - Registration (valid email, invalid, duplicate, weak password, mismatch)

  - Login (correct creds, wrong password, non-existent user)

  - Password reset (valid email, expired token, token reuse)

  - Scan flow (permission, no camera, upload, invalid format, too large)

  - Result display (scores render, navigation works)

  - Dashboard (history displays, pagination works)

  - Navigation (all tabs accessible, state persists)

- ✅ QA: Test on multiple devices (mobile, tablet, desktop) and browsers (Chrome, Safari, Firefox)

- ✅ QA: Performance test — load time <3 sec, scan upload <10 sec

- ✅ QA: Accessibility test — keyboard nav, screen reader, color contrast

- ✅ QA: Sign-off document with all acceptance criteria verified

- ✅ Bugs: Create GitHub issues; prioritize blockers vs nice-to-have

Story Points: 3 | Owner: QA | Depends on: Staging environment

Sprint 1 Definition of Done

Every user story is DONE only when ALL criteria met:

Code Quality

- ✅ Clean, idiomatic code (team conventions)

- ✅ Peer-reviewed: ≥1 approval from another engineer

- ✅ No linting errors (black, eslint)

- ✅ No TODOs or placeholder comments

- ✅ Meaningful variable/function names; complex logic documented

Testing

- ✅ Unit tests for new functions/components

- ✅ Integration tests verify end-to-end flow

- ✅ All tests passing locally and in CI

- ✅ Coverage meets threshold (>80% critical, >60% UI)

- ✅ Edge cases and error scenarios tested

Documentation

- ✅ Inline code comments for non-obvious logic

- ✅ API endpoints documented in OpenAPI spec (backend)

- ✅ README updated with setup, run, test instructions

- ✅ New dependencies documented with justification

- ✅ Breaking changes documented

Deployment & Verification

- ✅ Feature deployed to staging environment

- ✅ Manual QA test cases run and passed

- ✅ Zero critical Sentry errors post-deploy

- ✅ Performance metrics logged (latency, error rate, success)

- ✅ Acceptance criteria verified and signed off by PO/QA

Sprint 1 Timeline & Milestones

| Phase | Days | Key Activities |
| --- | --- | --- |
| Week 1: Foundation | Mon–Wed | Sprint planning, architecture review, Story 1.1 (registration), Story 1.2 (login) start |
| Week 1: Core Build | Thu–Fri | Stories 1.3–1.5 (auth completion), Story 2.1 (camera UI) starts |
| Week 2: Feature Build | Mon–Tue | Stories 2.2–2.3 (scan upload & stub), Story 3.1 (result display) |
| Week 2: Integration | Wed–Thu | Stories 3.2–3.3 (dashboard, nav), Story 4.1 (API integration) |
| Week 2: Final Push | Fri | Story 4.2 (CI/CD), Stories 5.1–5.2 (testing, QA), staging verification |
| Sprint Closure | Fri EOD | Sprint review, retrospective, DoD verification |

Daily Standup (15 min, 9:00 AM UTC)

- What did I complete yesterday?

- What am I working on today?

- Any blockers?

Mid-Sprint Check-In (Wed, 2 hours)

- Review progress vs. plan

- Adjust scope if needed

- Resolve blockers immediately

Sprint Review (Fri, 1 hour)

- Demonstrate completed stories

- Product Owner sign-off on acceptance criteria

- Collect feedback

Sprint Retrospective (Fri, 1 hour)

- What went well?

- What could improve?

- Action items for Sprint 2

Sprint 1 Success Criteria

Delivery

- ✅ All 15 user stories completed and verified (DoD met)

- ✅ Feature branches merged to develop and main

- ✅ Code deployed to staging; ready for production

Quality

- ✅ Zero critical bugs in staging

- ✅ Test coverage: >80% backend, >60% frontend

- ✅ No Sentry errors exceeding threshold

- ✅ Performance: scan upload <10 sec, result display <2 sec

Team

- ✅ All team members actively contributed

- ✅ No blockers lasting >1 hour without escalation

- ✅ 100% sprint ceremony attendance

Product

- ✅ Working MVP demo: registration → scan → results

- ✅ Product Owner sign-off on all acceptance criteria

- ✅ Sprint 2 backlog refined

Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Camera API inconsistency (iOS/Android/Web) | Medium | High | Day 1 spike: Test camera + ml5.js across all platforms. Fallback: gallery upload (Story 2.2). |
| DB connection pooling under load | Medium | High | Stress test Neon with 100 concurrent connections Week 1. Pool size ≥20. Monitor latency. |
| R2 upload timeout (>10 sec for 5MB) | Low | High | Exponential backoff retry (3 attempts). Test 5MB files Week 1. Timeout threshold 15 sec. |
| JWT token edge cases | Medium | Medium | Comprehensive token tests: expiry, refresh, blacklist. Test all scenarios Story 1.4 before deploy. |
| Scope creep (mid-sprint requests) | High | High | Strict backlog enforcement: PO reviews all requests. Defer to Sprint 2. Weekly scope freeze Tue. |
| New team member with FastAPI/JWT | Medium | Medium | Pair new dev with auth lead for Stories 1.1–1.4. Security-aware code review before merge. |

Escalation Protocol

If any story is 2+ days behind schedule:

- Notify tech lead + product lead immediately

- Options: reduce scope, add resource, extend sprint (not preferred)

- Document decision and rationale

Dependencies & Assumptions

External Dependencies

- ✅ Render backend live (Sprint 0)

- ✅ Neon PostgreSQL accessible (Sprint 0)

- ✅ Cloudflare R2 bucket configured (Sprint 0)

- ✅ GitHub Actions CI/CD available

- ✅ Design tokens defined (Sprint 0)

- Email service (SendGrid/Mailgun free tier) for password reset

Team Capacity

- 1 Backend Engineer (full-time)

- 1 Frontend Developer (full-time)

- 1 DevOps Lead (50% Week 1, then as-needed)

- 1 QA Engineer (50% throughout)

Total Capacity: 4 team × 10 days × 80% utilization = ~32 person-days
Estimated Load: ~33.5 person-days
Status: Slightly overallocated — recommend deferring Story 1.3 (Password Reset) to Sprint 1.5 if needed.

Assumptions

- Team familiar with FastAPI, React/Vue, Postgres, Docker

- Sprint 0 completion criteria fully met

- No production incidents require immediate attention

- All team members available full sprint (no planned absences)

Sprint 1 Deliverables

Artifacts

- Backend Code Repository (skincare-backend)

  - All API endpoints implemented and tested

  - Database migrations

  - Unit and integration tests (>80% coverage)

  - README with setup/deploy/test instructions

- Frontend Code Repository (skincare-frontend)

  - Registration, login, scan, result, dashboard, settings screens

  - Unit tests for components (>60% coverage)

  - Design tokens applied throughout

  - README with setup/build/test instructions

- DevOps Code Repository (skincare-infra)

  - Updated CI/CD GitHub Actions workflow

  - Deployment guide

  - Monitoring/alerting setup documentation

- Documentation

  - Sprint 1 Completion Report (stories, tests, QA sign-off)

  - API endpoint documentation (OpenAPI spec)

  - Deployment log

  - Sprint 2 backlog (real ML model, digital twin, product recommendations)

Demo Deliverable

5-10 minute video walkthrough showcasing:

- ✅ New user registration

- ✅ Skin profile onboarding

- ✅ Camera permission & face alignment

- ✅ Scan capture

- ✅ Result display with analysis scores

- ✅ Dashboard with scan history

- ✅ Navigation between all screens

Team Assignments & Velocity

| Story | Title | Owner | Est. Days | Priority | Dependencies |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Registration | Backend + Frontend | 2.5 | 🔴 P0 | None |
| 1.2 | Login | Backend + Frontend | 2.0 | 🔴 P0 | 1.1 |
| 1.3 | Password Reset | Backend + Frontend | 2.0 | 🟢 P1 | 1.1 |
| 1.4 | Token & Logout | Backend | 1.5 | 🔴 P0 | 1.2 |
| 1.5 | Skin Profile | Frontend + Backend | 2.0 | 🟢 P1 | 1.1 |
| 2.1 | Camera UI | Frontend | 2.5 | 🔴 P0 | Design |
| 2.2 | Upload | Backend + Frontend | 2.5 | 🔴 P0 | 2.1 |
| 2.3 | ML Stub | Backend | 1.5 | 🔴 P0 | 2.2 |
| 3.1 | Result Display | Frontend | 2.0 | 🔴 P0 | 2.3 |
| 3.2 | Dashboard | Frontend + Backend | 2.5 | 🟢 P1 | 3.1 |
| 3.3 | Navigation | Frontend | 1.5 | 🟢 P1 | Design |
| 4.1 | API Integration | Backend | 3.0 | 🔴 P0 | All auth/scan |
| 4.2 | CI/CD Pipeline | DevOps + Backend | 2.0 | 🔴 P0 | 4.1 |
| 5.1 | Unit Tests | QA + Backend + Frontend | 3.0 | 🔴 P0 | All features |
| 5.2 | Manual QA | QA | 2.5 | 🔴 P0 | Staging |
| Total |  |  | ~33.5 days |  |  |

Recommendation: Defer Story 1.3 to Sprint 1.5 if timeline pressure emerges. P1 stories have flexibility; P0 stories must complete.

Success Indicators & Metrics

Velocity Metrics

- Target: 100% scope delivery (all 15 stories)

- Measure: Stories completed / stories planned

Burn-Down Tracking

- Daily standup: Track story completion rate

- Target: Linear burn toward zero by Friday EOD

- Tolerance: ±5 points variation acceptable; >10 points triggers escalation

Quality Metrics

- Code Review: 100% of PRs reviewed before merge

- Test Coverage: Backend ≥80%, Frontend ≥60%

- Sentry Errors: Zero critical/blocking errors in staging

- Performance: Scan upload <10 sec, result display <2 sec, login <1 sec

Team Metrics

- Standup Attendance: 100%

- Blocker Resolution: Average <2 hours

- Morale: Retrospective feedback positive

Sprint 2 Foundational Setup

Upon Sprint 1 completion, Sprint 2 will immediately begin:

- Real ML Model Integration — Replace stub with actual skin analysis model (redness, acne detection)

- Digital Twin Feature — Personalized product recommendations based on skin profile

- Advanced Analytics — Trend tracking, progress charts, skin improvement insights

- Community Features — Share results, peer comparison, skin challenges

- Expanded Testing — Load testing, stress testing, edge case coverage

Sprint 1's solid foundation and MVP validation enable Sprint 2's ambitious scope.

Appendix: Resources & References

Backend Development

- FastAPI: https://fastapi.tiangolo.com/

- SQLAlchemy ORM: https://docs.sqlalchemy.org/

- Pydantic: https://docs.pydantic.dev/

- JWT with FastAPI: https://fastapi.tiangolo.com/advanced/security/

Frontend Development

- React: https://react.dev/ (or Vue: https://vuejs.org/)

- React Hook Form: https://react-hook-form.com/

- Tailwind CSS: https://tailwindcss.com/

- Camera API: https://developer.mozilla.org/en-US/docs/Web/API/MediaDevices/getUserMedia

Testing & Quality

- Pytest: https://docs.pytest.org/

- Jest: https://jestjs.io/

- Vitest: https://vitest.dev/

- MSW: https://mswjs.io/

DevOps & Deployment

- GitHub Actions: https://docs.github.com/en/actions

- Docker: https://docs.docker.com/

- Render: https://render.com/docs/deploy-fastapi

Security & Best Practices

- OWASP Auth Cheat Sheet: https://cheatsheetseries.owasp.org/cheatsheets/Authentication_Cheat_Sheet.html

- Bcrypt: https://github.com/pyca/bcrypt

- GDPR: https://gdpr.eu/

Document Metadata

Document ID: SPRINT1-CORE-MVP-DEVELOPMENT-UNIFIED-V1
Version: 1.0
Last Updated: December 1, 2025
Status: Ready for Sprint Kickoff
Classification: Internal — Development Team

Change Log

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Dec 1, 2025 | Complete unified Sprint 1 plan merging detailed story specs with high-level structure. 15 user stories across 5 epics, comprehensive DoD, timeline, risk management, team assignments, and Sprint 2 preview. Ready for execution. |

End of Sprint 1 Core MVP Development Document